## Slide 1
Project Charter: WellnessPulse
Case for change / Problem Statement
Individuals struggle to properly monitor their health on a daily basis. Although there are many services which allow people to monitor certain health factors (e.g. weight, BMI, blood pressure etc), there is no one app which consolidates and integrates all health services. With multiple applications and limited time on hand, consumers’ health monitoring become inefficient.
Business Case
Not being able to track one's health efficiently in one app may cause individuals to become confused and can cause a lack of accuracy in measurements. This may cause consumers to become lazy when entering data if there are several other sites/apps where they have to enter in data. In order to improve the above mentioned problems, there is potential to develop an app which enables consumers to monitor their health efficiently and connect with healthcare professionals in case of elevated health indicator levels.
In Scope | Out of Scope
App will assess medical conditions based on input from users and data from smartwatches. | The app will not directly make contact with doctors/hospitals for patient appointments.
The app will give alerts if any recorded health factor is above or below the baseline for each user. | App cannot assess medical conditions/symptoms unless it receives data from users or devices.
The app will recommend healthcare facilities/professionals and meal/activity plans based on its continuous monitoring of health metrics. | The app does not work in other countries except USA.
Constraint Matrix |  |  | 
 | MOST | SOME | LEAST
SCOPE |  |  | 
TIME |  |  | 
COST |  |  | 
Top Risks
Risk 1: User engagement and reliability – users might not consistently use the app leading to incomplete or unreliable data Risk 2: Accuracy of measurements – Inaccurate data Risk 3: Data privacy and security concerns Risk 4: Technical glitches Risk 5: Miscommunication with hospitals - recommended hospitals/doctors may be overbooked
Objectives / Goal statements
This app will address/monitor several different health factors such as sleep, diet and exercise. To maintain accurate readings, smartwatch data will be accessed. It will allow users to monitor health more effectively and receive personalized sleep, diet, and exercise plans monitored and proposed by AI. With tracking features, this app will assess the results and direct users to different medical professionals who specialize in those different departments.
Assumptions
Individuals and smartwatches will input and record all data accurately. The app will be able to sync data from different brands of smartwatches. Customers of all age groups are able to use the app. The app will be developed in phases depending on user engagement success with potential for geographical expansion beyond Connecticut.

## Slide 2
Incoming Dependency | Outgoing Dependency
Must collect information about doctors willing to work with us | App launch coordination
Find compatible smart watches that can be used with the app | Monitoring and feedback (success cases for users)
Gather target user preferences before starting app development | App marketing and promotion
Deliverables & Milestones (High Level Milestone Plan) |  |  | 
Project Start Date: 2/5/2024 |  | Project End Date: 4/22/2024 | 
Key Deliverable | Milestone Name (MN) |  | Planned MS Date
Risk Assessment and Mitigation Plan | Risk Mitigation |  | 2/6/2024
Cost estimate and budget | Launch preparation |  | 2/9/2024
Technical Architecture | Prototype completion |  | 2/26/2024
Codebase | App’s source code gathered |  | 3/01/2024
User Interface(UI) design | UI design completion |  | 3/15/2024
Backend Development | Server-side components completion |  | 3/29/2024
Frontend Development | UI Implementation |  | 04/09/2024
Database Setup | Database implementation |  | 04/16/2024
App Testing - Phase 1 & 2 | App goes live |  | 04/22/2024
Signoff |  | 
Role | Signature | Date
Sponsor |  | 
PSB Member |  | 
PSB Member |  | 
PSB Member |  | 
PSB Member |  | 
PSB Member |  | 
Beneficiary |  | 
Beneficiary |  | 
Project Organization | 
Sponsor | CVS Health
Steering Board Members (PSB) | Professor Mckean
Project Manager | Likhitha
Workstream Leaders | Noelle and Pawan
Team Members | Noelle Corello-Soares, Likhitha Guggilla, Pawan Manikanta Reddy Pamireddy, Nishita Rao, Shristi Sharma
Project Charter: Wellness Pulse